# Project Work Structure & Team Assignment

# Project Work Structure & Team Assignment

## Client Management & Service Record System

Team Size

Project Duration

Project Status

__________________________________________________

## Team Roles & Responsibilities

### 1. **Project Manager / Business Analyst** - Person 1

Name

Primary Role

#### Responsibilities:

Overall project planning and scheduling

Stakeholder communication and requirements gathering

Risk management and mitigation

Sprint planning and daily standups

Resource allocation and team coordination

Budget tracking and timeline management

Client demos and presentations

Documentation review and approval

Quality assurance oversight

Change request management

#### Deliverables:

✅ Project plan and timeline

✅ BRD/SRS documentation

✅ Risk assessment matrix

✅ Weekly status reports

✅ Sprint retrospectives

Meeting minutes

User acceptance criteria

Training materials (future)

#### Time Allocation:

Planning & Coordination: 30%

Requirements & Documentation: 25%

Stakeholder Management: 20%

Testing & QA: 15%

Training & Support: 10%

__________________________________________________

### 2. **Frontend Developer** - Person 2

Name

Primary Role

#### Responsibilities:

Next.js application development

React component creation

Tailwind CSS styling

Framer Motion animations

Responsive design implementation

State management

API integration (frontend)

UI/UX optimization

Performance optimization

Browser compatibility testing

#### Deliverables:

✅ Next.js project setup

✅ Dashboard page with analytics

✅ Client management pages (list, add, edit)

✅ Device management pages

✅ Technician management pages

✅ Invoice management pages

✅ SMS update interface

✅ Reusable UI components (Card, Modal, Button, Input, Badge)

✅ Navigation components (Header, Sidebar)

✅ Loading states and animations

✅ Mobile responsive layout

Form validation (frontend)

#### Key Technologies:

Next.js 14, React 19, TypeScript

Tailwind CSS 4, Framer Motion

Axios, date-fns, Lucide React

#### Time Allocation:

Component Development: 40%

Page Development: 30%

Styling & Animation: 15%

Testing & Bug Fixes: 10%

Documentation: 5%

__________________________________________________

### 3. **Backend Developer** - Person 3

Name

Primary Role

#### Responsibilities:

FastAPI application development

RESTful API endpoint creation

Pydantic model definitions

Business logic implementation

JSON file storage operations

PDF generation (ReportLab)

API documentation (Swagger)

Error handling and validation

Performance optimization

Database migration planning (MongoDB)

#### Deliverables:

✅ FastAPI project setup

✅ CORS configuration

✅ Client API endpoints (CRUD)

✅ Device API endpoints (CRUD)

✅ Technician API endpoints (CRUD)

✅ Invoice API endpoints (CRUD + PDF)

✅ SMS API endpoints (send, logs)

✅ Statistics API endpoint

✅ Pydantic models for all entities

✅ JSON file handler

✅ PDF invoice generator

✅ Sample data generator script

API documentation (/docs)

Error handling middleware

#### Key Technologies:

Python 3.8+, FastAPI, Uvicorn

Pydantic, ReportLab

JSON, MongoDB (future)

#### Time Allocation:

API Development: 45%

Business Logic: 20%

PDF Generation: 10%

Testing: 15%

Documentation: 10%

__________________________________________________

### 4. **Full Stack Developer / DevOps** - Person 4

Name

Primary Role

#### Responsibilities:

System architecture design

Frontend-Backend integration

Automatic startup script development

Development environment setup

Build and deployment pipelines

Database design and optimization

Security implementation

Performance monitoring

Backup and recovery setup

Cloud deployment (future)

#### Deliverables:

✅ System architecture diagram

✅ Data flow diagrams (Context, Level 0, Level 1)

✅ ER diagram and database schema

✅ Automatic startup script (start-dev.js)

✅ Package.json configuration

✅ Environment setup documentation

✅ Git repository structure

✅ .gitignore configuration

Deployment scripts (future)

CI/CD pipeline (future)

Monitoring setup (future)

Security audit (future)

#### Key Technologies:

Node.js (for startup script)

Git, GitHub

Docker (future)

Vercel/Heroku (future)

MongoDB (future migration)

#### Time Allocation:

Architecture & Design: 25%

Integration: 30%

DevOps & Deployment: 25%

Security: 10%

Documentation: 10%

__________________________________________________

### 5. **QA Engineer / UI/UX Designer** - Person 5

Name

Primary Role

#### Responsibilities:

UI/UX design and mockups

User flow diagrams

Design system creation

Manual testing (all features)

Test case creation and execution

Bug tracking and reporting

Usability testing

Accessibility testing

Performance testing

User documentation

#### Deliverables:

✅ UI mockups and wireframes

✅ Design system (colors, typography, components)

✅ Use case diagram

✅ User flow diagrams

Test plan document

Test cases (functional, integration, system)

Bug reports and tracking

Usability test results

User manual (future)

Video tutorials (future)

Accessibility audit report

#### Key Technologies:

Figma/Sketch (design)

Browser DevTools

Lighthouse (performance)

WAVE (accessibility)

#### Time Allocation:

UI/UX Design: 30%

Manual Testing: 35%

Documentation: 20%

Bug Tracking: 10%

Accessibility: 5%

__________________________________________________

## Work Distribution Matrix

| Task Category | Person 1 (PM/BA) | Person 2 (FE) | Person 3 (BE) | Person 4 (FS/DevOps) | Person 5 (QA/UX) |
| --- | --- | --- | --- | --- | --- |
| Planning | 🟢 Lead | 🟡 Support | 🟡 Support | 🟡 Support | 🟡 Support |
| Requirements | 🟢 Lead | 🟡 Review | 🟡 Review | 🟡 Review | 🟢 Input |
| UI/UX Design | 🟡 Review | 🟡 Implement | - | - | 🟢 Lead |
| Frontend Dev | - | 🟢 Lead | - | 🟡 Support | 🟡 Review |
| Backend Dev | - | - | 🟢 Lead | 🟡 Support | 🟡 Review |
| Integration | 🟡 Review | 🟡 Support | 🟡 Support | 🟢 Lead | 🟡 Test |
| Database | 🟡 Review | - | 🟡 Support | 🟢 Lead | - |
| Testing | 🟡 Oversight | 🟡 Unit Tests | 🟡 Unit Tests | 🟡 Integration | 🟢 Lead |
| Documentation | 🟢 BRD/SRS | 🟡 Component | 🟡 API | 🟢 System | 🟢 User Guide |
| Deployment | 🟡 Approval | - | 🟡 Support | 🟢 Lead | 🟡 Validation |

🟢 Lead - Primary responsibility

🟡 Support/Review - Secondary involvement

\- Not involved

__________________________________________________

## Sprint Planning (2-Week Sprints)

### Sprint 1-2: Foundation & Setup (Weeks 1-4) ✅ Completed

Focus

| Person | Tasks | Hours |
| --- | --- | --- |
| Person 1 | Project planning, BRD/SRS, team kickoff | 60 |
| Person 2 | Next.js setup, component library start | 70 |
| Person 3 | FastAPI setup, data models | 70 |
| Person 4 | Architecture design, repository setup | 60 |
| Person 5 | UI mockups, design system, use cases | 65 |

Deliverables

__________________________________________________

### Sprint 3-4: Core Development (Weeks 5-8) ✅ Completed

Focus

| Person | Tasks | Hours |
| --- | --- | --- |
| Person 1 | Sprint planning, daily standups, status reports | 50 |
| Person 2 | Dashboard, Client pages, Device pages | 80 |
| Person 3 | Client API, Device API, Technician API | 80 |
| Person 4 | Frontend-backend integration, startup script | 70 |
| Person 5 | Test cases, manual testing, bug tracking | 75 |

Deliverables

__________________________________________________

### Sprint 5: Enhancement & Integration (Weeks 9-10) ✅ Completed

Focus

| Person | Tasks | Hours |
| --- | --- | --- |
| Person 1 | User stories, acceptance criteria | 40 |
| Person 2 | Invoice pages, SMS pages, Technician pages | 70 |
| Person 3 | Invoice API, SMS API, PDF generation | 75 |
| Person 4 | Sample data creation, database schema | 60 |
| Person 5 | Comprehensive testing, UI/UX refinement | 70 |

Deliverables

__________________________________________________

### Sprint 6-7: Testing & Polish (Weeks 11-14) - Future

Focus

| Person | Tasks | Estimated Hours |
| --- | --- | --- |
| Person 1 | UAT coordination, training prep | 50 |
| Person 2 | Bug fixes, performance optimization | 60 |
| Person 3 | API optimization, security hardening | 60 |
| Person 4 | Deployment pipeline, monitoring | 70 |
| Person 5 | Full regression testing, accessibility | 80 |

Deliverables

__________________________________________________

### Sprint 8-9: Deployment & Training (Weeks 15-18) - Future

Focus

| Person | Tasks | Estimated Hours |
| --- | --- | --- |
| Person 1 | User training, documentation, support | 70 |
| Person 2 | Production deployment support | 40 |
| Person 3 | Production deployment support | 40 |
| Person 4 | Production deployment, monitoring | 80 |
| Person 5 | Final testing, user feedback | 60 |

Deliverables

__________________________________________________

## Communication & Collaboration

### Daily Standups (15 minutes)

What did you do yesterday?

What will you do today?

Any blockers?

### Sprint Planning (2 hours, bi-weekly)

Review previous sprint

Plan next sprint

Assign tasks

### Sprint Retrospective (1 hour, bi-weekly)

What went well?

What could improve?

Action items

### Code Reviews

All pull requests reviewed by at least 1 team member

Person 4 reviews architecture changes

Person 1 approves major changes

### Tools

Project Management: GitHub Projects / Jira

Communication: Slack / Discord

Code Repository: GitHub

Design: Figma

Documentation: Confluence / Google Docs

__________________________________________________

## Skill Matrix

| Skill | Person 1 | Person 2 | Person 3 | Person 4 | Person 5 |
| --- | --- | --- | --- | --- | --- |
| Project Management | ⭐⭐⭐⭐⭐ | ⭐⭐ | ⭐⭐ | ⭐⭐⭐ | ⭐⭐ |
| React/Next.js | ⭐⭐ | ⭐⭐⭐⭐⭐ | ⭐ | ⭐⭐⭐⭐ | ⭐⭐ |
| TypeScript | ⭐⭐ | ⭐⭐⭐⭐⭐ | ⭐⭐ | ⭐⭐⭐⭐ | ⭐⭐ |
| Python/FastAPI | ⭐⭐ | ⭐ | ⭐⭐⭐⭐⭐ | ⭐⭐⭐⭐ | ⭐⭐ |
| Database Design | ⭐⭐⭐ | ⭐⭐ | ⭐⭐⭐⭐ | ⭐⭐⭐⭐⭐ | ⭐⭐ |
| UI/UX Design | ⭐⭐ | ⭐⭐⭐⭐ | ⭐ | ⭐⭐ | ⭐⭐⭐⭐⭐ |
| DevOps | ⭐⭐ | ⭐⭐ | ⭐⭐ | ⭐⭐⭐⭐⭐ | ⭐⭐ |
| Testing/QA | ⭐⭐⭐⭐ | ⭐⭐⭐ | ⭐⭐⭐ | ⭐⭐⭐ | ⭐⭐⭐⭐⭐ |
| Documentation | ⭐⭐⭐⭐⭐ | ⭐⭐⭐ | ⭐⭐⭐ | ⭐⭐⭐⭐ | ⭐⭐⭐⭐ |

⭐⭐⭐⭐⭐ Expert | ⭐⭐⭐⭐ Advanced | ⭐⭐⭐ Intermediate | ⭐⭐ Basic | ⭐ Beginner

__________________________________________________

## Success Metrics by Team Member

### Person 1 (PM/BA)

All sprints completed on time: 100%

Stakeholder satisfaction: 4.5/5

Requirements change rate: < 10%

Team velocity maintained

### Person 2 (Frontend)

All pages responsive: 100%

Page load time: < 3s

Zero console errors

Component reusability: > 80%

### Person 3 (Backend)

API uptime: 99.5%

API response time: < 500ms

Zero critical bugs

API documentation complete

### Person 4 (FS/DevOps)

Deployment success rate: 100%

Zero security vulnerabilities

Automated startup working

Complete system documentation

### Person 5 (QA/UX)

Test coverage: > 80%

Bugs found before production: > 90%

User satisfaction: 4.5/5

Accessibility score: > 90

__________________________________________________

## Handoff & Knowledge Transfer

### Documentation Repository

documents/
├── diagrams/
│   ├── DFD_Diagrams.md
│   ├── ER_Diagram.md
│   ├── System_Architecture.md
│   ├── Use_Case_Diagram.md
│   └── Database_Schema.md
├── BRD_SRS_Document.md
├── Work_Structure.md
├── API_Documentation.md
├── User_Guide.md
└── Deployment_Guide.md

### Knowledge Areas

**Architecture**: Person 4 → Team

**Frontend**: Person 2 → Person 4, 5

**Backend**: Person 3 → Person 4

**Testing**: Person 5 → Team

**Business Logic**: Person 1 → All

__________________________________________________

## Contingency Planning

### Backup Assignments

Person 1 absent → Person 4 covers project management

Person 2 absent → Person 4 covers frontend critical issues

Person 3 absent → Person 4 covers backend critical issues

Person 4 absent → Delay deployment, Person 3 covers integration

Person 5 absent → Person 1 covers testing, Person 2 covers UI review

### Critical Path Activities

API development (Person 3)

UI development (Person 2)

Integration (Person 4)

Testing (Person 5)

Any delay in these areas impacts project timeline.

__________________________________________________

Document Prepared By

Last Updated

Status